# Test Closure Report – Library Management System (LMS)

## 1. Introduction

This Test Closure Report summarizes testing activities completed for the LMS project, including test execution results, defects identified, and overall product quality evaluation.

## 2. Test Summary

Testing was performed on the following modules:

- Add Book

- Register Member

- Borrow Book

- Return Book

- View Borrowing History

Test execution included:

- Functional Testing

- Database Validation

- UAT Scenarios

- Negative Scenarios (Field validations & business rules)

## 3. Test Execution Overview

| Metric | Count. |
| --- | --- |
| ## Total Test Cases Executed | ## (Based on your main sheet) |
| ## Passed | Majority (Happy path & business flow). |
| ## Failed | ## 4 |
| ## Blocked | ## 0 |
| ## Not Executed | ## 0 |

## 4. Defects Summary

| ## Bug ID | ## Title | ## Status | ## Severity. | ## Priority |
| --- | --- | --- | --- | --- |
| ## 1.0 | ## ISBN accepts invalid format (characters) | ## New | ## High | ## High |
| ## 2.0 | ## Full Name field accepts numbers. | ## New | ## Medium | ## High |
| ## 3.0 | ## Email field accepts invalid format. | ## New | ## Medium | ## High |
| ## 4.0 | ## Phone field accepts letters. | ## New | ## Medium | ## High |

## 5. Exit Criteria Evaluation

| Exit Criteria. | Status |
| --- | --- |
| All planned test cases executed. | ✔ Achieved. |
| High severity bugs closed. | ✖ Not achieved (1 still open). |
| UAT happy scenarios passed. | ✔ Passed. |
| Major workflows working E2E. | ✔ Passed. |
| No regression failures. | ✔ Verified |

## 6. Risks & Recommendations

### Risks

- Input validation defects allow invalid data entry into the system.

- Database may contain corrupt or inconsistent data if not fixed.

- User experience may degrade due to missing validation.

### Recommendations

- Implement strict input validation at UI + backend level.

- Add regex validation for email, phone, ISBN.

- Perform regression testing after fixes.

- Conduct UAT retest on affected modules.

## 7. Overall Product Quality

The system is functional and stable for core workflows (Add → Register → Borrow → Return). However, validation gaps must be addressed before production release.

Quality Rating: GOOD but not Production-Ready

## 8. Approval

Testing team recommends release after all high & medium-severity defects are fixed and retested.

Approvers:

- QA Lead

- Project Manager

- Product Owner