# Test Plan – Borrow Book Feature (Library Management System)

## 1. Introduction

## 1.1 Purpose

The purpose of this Test Plan is to outline the overall testing strategy for the Library Management System (LMS). It defines the objectives, scope, approach, resources, environment, and responsibilities required to validate that the system meets all functional and business requirements.
This Test Plan ensures the system is stable, functional, and ready for deployment.

## 2. Test Objectives

 Verify that all modules of the LMS function according to the approved Business Requirements Document (BRD).

 Validate that system rules (e.g., ISBN uniqueness, member borrowing limits) are correctly enforced.

 Ensure data integrity and correct interactions with LibraryDB.

 Execute end-to-end workflows for book management, member management, borrowing, returning, and history viewing.

 Identify, log, and retest defects.

 Confirm the system is ready for UAT and production release.

3. Test Scope

## 3.1 In Scope

The following areas/modules are included in this testing cycle:

- Add & manage books (FR-1)

- Register library members (FR-2)

- Borrow book process (FR-3)

- Return book process (FR-4)

- Borrowing history & overdue tracking (FR-5)

- Database operations (LibraryDB)

- Validation rules

- Negative testing

- Boundary testing

- End-to-end workflows

- Business rule testing

## 3.2 Out of Scope

The following areas are excluded from this test cycle:

- Performance testing

- Stress/load testing

- Security penetration testing

- UI/UX design evaluation

- Integration with external systems

- System recovery & failover tests

## 4. Test Items

The test items include:

- LMS Application UI

- Book Management Module

- Member Registration Module

- Borrowing Module

- Returning Module

- Borrowing History Module

- LibraryDB tables:

  - books

  - members

  - borrowing

## 5. Features to Be Tested

## 5.1 FR-1 Add Book

- Add book with mandatory fields

- Validate unique ISBN

- Validate quantity (≥ 0)

## 5.2 FR-2 Register Member

- Register new member with required fields

- Unique email validation

- Email format validation

- Membership date default = today

## 5.3 FR-3 Borrow Book

- Borrow using Member ID and Book ID

- Borrow Date default = today

- Due Date = Borrow Date + 14 days

- Rules:

  - Book quantity > 0

  - Member cannot exceed 5 active borrowings

- On success: quantity decreases

## 5.4 FR-4 Return Book

- Return book using Borrowing ID

- Increase quantity on return

- Late return check (Return Date > Due Date)

## 5.5 FR-5 View Borrowing History

- Search by Member ID

- Search by Book ID

- View overdue books

- View active and returned records

## 6. Test Approach

- Black-box testing for functionality

- Requirement-based testing for all FRs

- Negative testing (invalid inputs, missing fields)

- Database testing for CRUD operations

- Regression testing after bug fixes

- End-to-end workflow testing simulating real librarian actions

- UAT support testing

## 7. Test Deliverables

- Test Plan

- Test Cases Document

- Test Data Sheet

- Bug Reports

- Daily Test Execution Report

- UAT Test Scenarios

- Test Summary Report

- Test Closure Report

## 8. Entry & Exit Criteria

## 8.1 Entry Criteria

- Approved BRD and requirements are complete

- LMS build deployed successfully

- Test environment is stable

- Test data prepared

- Access to database and UI provided

## 8.2 Exit Criteria

- All planned test cases executed

- 0 Critical or High defects open

- All medium defects fixed or accepted

- Major workflows passed successfully

- Test summary reviewed and approved by QA Lead & stakeholders

## 9. Test Environment

- OS: Windows or Linux

- Database: MySQL / MariaDB (LibraryDB)

- Tools:

  - SQL Client (Workbench / phpMyAdmin)

  - Test management tool (Excel / Sheets)

  - Bug tracking tool (Jira / Excel)

- Hardware: Standard desktop PC

## 10. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect DB relationships. | High | Early DB validation. |
| Missing business rules. | Medium | Requirement review sessions. |
| Delayed build delivery. | High | Adjust execution schedule. |
| Quantity calculation issues. | High | Regression testing. |
| Input validation gaps. | Medium | Negative + boundary testing |

## 11. Test Schedule

| Activity. | Start Date | End Date |
| --- | --- | --- |
| Test Preparation. | 2025-11-20. | 2025-11-21. |
| Test Case Design. | 2025-11-22. | 2025-11-24. |
| Test Execution. | 2025-11-25. | 2025-12-02 |
| Bug Fixing & Retesting. | 2025-11-27. | 2025-12-04. |
| Regression Testing. | 2025-12-03. | 2025-12-05 |
| UAT Support. | 2025-12-06. | 2025-12-08 |

## 12. Responsibilities

| Role. | Responsibility. |
| --- | --- |
| QA Engineer. | Design & execute test cases, log defects. |
| QA Lead. | Review test results, manage QA activities. |
| Developer. | Fix reported issues. |
| Business Analyst. | Clarify requirements. |
| Product Owner. | UAT approval & final acceptance |

## 13. Approval

| Role. | Name | Signature. | Date. |
| --- | --- | --- | --- |
| QA Lead. | Mohamed Osama | _______________ | 2025-12-08. |
| Project Manager. | Ahmed Khaled | _______________ | 2025-12-08. |
| Product Owner. | Omar Mohammed | _______________ | 2025-12-08. |